# Employee Lifecycle Management Project Plan
(First 10 Days of November)

## Team Members

Ola Abdelkader Mahmoud.  (Team leader)

Mohammad Abdallah El-Reedy.

Nada Mamdouh Eissa.

Rahma Abdelaty Tawfik.

## Team Roles

| - Mohammad Abdallah El-Reedy. | - Create worker records (New Hires) |
| --- | --- |
| - Nada Mamdouh Eissa. | - Maintain employee details |
| - Ola Abdelkader Mahmoud | - Process promotions, transfers, terminations |
| - Rahma Abdelaty Tawfik. | - Generate headcount reports |

## Day 1 – Kickoff & Access Setup 			(All team members)

Team meeting to define objectives

Confirm access to Dynamics 365 HR

Assign responsibilities

Create shared documentation space

## Day 2 – System Basic Setup		(Mohammad El-Reedy)

Create Departments

Create Jobs & Positions

Build Organizational Hierarchy

Prepare employee data file

Validate Positions before hiring

## Day 3 – Create Worker Records		(Mohammad El-Reedy)

Navigate: HR → Workers → Hire

Enter personal details

Assign Position

Set employment start date

Save & test hiring process

## Day 4 – Maintain Employee Details (Personal)	(Nada Eissa)

Update address, contact info, emergency contacts

Add bank details

Add identifications (National ID, passport)

Navigation: HR → Workers → Employees → Edit personal info

## Day 5 – Maintain Employment Details		(Nada Eissa)

Add employment contract details

Add working time setup

Add fixed compensation

Generate summary report for all employees

## Day 6 – Promotions					(Ola Abdelkader)

Prepare promotion scenario for 2 employees

Navigation: HR → Personnel actions → Promotion

Capture before & after screenshots

Document impact on org structure

## Day 7 – Transfers					(Ola Abdelkader)

Perform transfer between departments

Test position-only transfer

Navigation: HR → Personnel actions → Transfer

## Day 8 – Terminations					(Ola Abdelkader)

Choose 1–2 employees for termination scenario

Enter termination reason & date

Navigation: HR → Workers → Employment → Terminate

## Day 9 – Headcount Reports			(Rahma Tawfik)

Generate headcount, active employees, employees by department/position

Navigation: HR → Inquiries & Reports → Personnel reports

Export reports as PDF

## Day 10 – Final Review				(All team members)

Combine all documentation

Test all workflows again

Prepare final deliverables

Build presentation.

| Employee ID | First Name | Last Name | Data Employee used in the project National ID | Job Title | Email | Hire Date | Employment Type | Bank Name | Account No | Tele. | Address |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| EMP001 | Ahmed | Hassan | 29501011234567 | HR Specialist | ahm.has20@demo.com | 2023-03-10 | Permanent | CIB | 100456789012 | 01001234567 | 12 Nile St Cairo |
| EMP002 | Mariam | Lotfy | 29606098765432 | Accountant | mar.lotfy20@demo.com | 2022-11-01 | Permanent | NBE | 200123450987 | 01002345678 | 45 Stanley Rd Alexandria |
| EMP003 | Omar | Khaled | 29805013456789 | Marketing Executive | omar.kh20@demo.com | 2024-02-15 | Permanent | HSBC | 300987654321 | 01003456789 | 7 Tahrir Sq Cairo |
| EMP004 | Dina | Magdy | 29709016789012 | Sales Representative | dina.magdy@demo.com | 2023-07-20 | Permanent | QNB | 400654321987 | 01004567890 | 16 Haram St Cairo |